## Strata Checklist

- Target Area Research and Analysis

- Speak to local agents about the demand for the end product.

- Do Council searches to identify examples of similar strata’s.

- Do Reverse Feaso’s. Find out costs of

    - Town planner

    - Surveying

    - Legal Costs for establishing Community Management Schemes (CMS)

    - Body Corporates

    - Council fees

- Develop A-Team. Town Planner, Surveyor, Body Corp Manager (if applicable).

- Identify and Secure Site/Property

- Meet with town planner to determine the planning requirements for strata title.

- Engage Surveyor to conduct survey plan of the site.

- Work with Surveyor to finalise the survey plans

- Compile documents required for development approvals

- Engage Conveyancer for the Community Management Scheme (CMS) and off the plan contracts if required.

- Surveyor to lodge the Survey Plan, CTS documents etc.  with council for signing/sealing

- Pay council fees

- Registration of titles.

- Engaging a Body Corporate Manager

- Organise insurance (public liability and building insurance).

- Call the first meeting of the body corp.

- Sell part or all if part of the plan